## Slide 1
Today
2020
2020
July
August
September
September
October
November
November
POJECT START
1-7-2020
MVP SRS Review
1-7-2020 to 15-7-2020
HW & SW Platform Installation
10-9-2020
Re-visit Network Design
30-9-2020
Revisit AppPlat
30-9-2020
Revisit Security (P)
1-10-2020
Revisit Security (P)
1-10-2020
Revisit Security (T)
1-10-2020
MVP Report
27-10-2020
Phase-II
1-11-2020
Data Migration
30-11-2020
Phase-II
1-12-2020
Data Collection, Mapping & Deployment
Phase-II Start
1-12-2020
December
July
Order HW
1-7-2020
Data Migration Readiness
10-9-2020-
July
Onboard Resources
1-7-2020